1. Pick any one feature from an app you use daily (for example: 'Search Restaurants' in Zomato or 'Add to Cart' in Flipkart) and break down the testing tasks for this feature using a Work Breakdown Structure (WBS) — list at least 6 distinct testing activities or sub-tasks.

Ans:

Work Breakdown Structure (WBS): Testing “Add to Cart” in Flipkart-like App

Feature: Add to Cart

1. Requirement Analysis

- Review requirements for the Add to Cart feature.

- Identify rules for product availability, quantity, price, and user login.

2. Test Environment Setup

- Verify the app/website is accessible.

- Prepare test accounts and sample products.

3. Functional Testing

- Search and select an available product.

- Click Add to Cart and verify the product appears in the cart.

- Verify product name, price, and quantity.

4. Negative Testing

- Try adding an out-of-stock product.

- Verify appropriate behaviour when the product cannot be added.

5. Quantity Testing

- Increase and decrease product quantity.

- Verify the cart total changes correctly.

- Check the maximum allowed quantity.

6. Price & Calculation Testing

- Verify product price in the cart matches the product page.

- Check discounts, taxes, and total amount where applicable.

7. UI Testing

- Verify the Add to Cart button is visible and clearly labelled.

- Check cart icon/count updates after adding a product.

8. Compatibility & Regression Testing

- Test the feature on different browsers/devices.

- Re-test Add to Cart after related application changes.

WBS Summary

Add to Cart Testing →
Requirement Analysis → Environment Setup → Functional Testing → Negative Testing → Quantity Testing → Price/Calculation Testing → UI Testing → Compatibility & Regression Testing.

2. For the 'Send Message' feature in WhatsApp, estimate the total test effort required by listing all the main test activities, assigning estimated hours to each, and calculating the overall effort needed.<br><br><em><strong>Hint:</strong> Consider activities like test case design, test execution, defect reporting, and regression testing.</em>

Ans:

Test Effort Estimation: WhatsApp “Send Message” Feature

Assumption: The estimate is for one tester covering basic functional, negative, compatibility, and regression testing.

| No. | Testing Activity | Estimated Effort |
| --- | --- | --- |
| 1 | Requirement analysis and test planning | 2 hours |
| 2 | Test environment and data setup | 1 hour |
| 3 | Test case design and review | 4 hours |
| 4 | Functional test execution | 5 hours |
| 5 | Negative and boundary testing | 3 hours |
| 6 | Compatibility testing (Android/iOS, different devices) | 3 hours |
| 7 | Defect reporting and retesting fixes | 3 hours |
| 8 | Regression testing | 3 hours |
| 9 | Test summary and documentation | 1 hour |
| Total | Overall Testing Effort | 25 hours |

Key Scenarios Covered

- Send a text message successfully.

- Send messages to an individual and a group.

- Send an empty message or unsupported input.

- Verify message delivery/status indicators.

- Test sending when there is no internet connection.

- Verify messages after reconnecting to the network.

- Check behaviour on different devices and operating systems.

- Retest fixed defects and perform regression testing.

Estimated total effort = 25 hours (approximately 3–4 working days for one tester).

This is an initial estimate; the actual effort may increase if there are many devices, complex network conditions, or a large number of defects.

3. Given the following scenario: Flipkart's 'Apply Coupon' feature is being released as a small module. Using the steps of test effort estimation discussed in class, create a simple estimation sheet (table) showing each test activity, estimated hours, and any assumptions you make.

Ans:

Here's a simple test effort estimation sheet for Flipkart's "Apply Coupon" feature, treated as a small, standalone module.

Test Effort Estimation Sheet — Apply Coupon Feature

| # | Test Activity | Estimated Hours | Assumptions |
| --- | --- | --- | --- |
| 1 | Requirement Analysis & Test Planning | 2 | Requirements/user story for coupon logic already documented and shared |
| 2 | Test Case Design | 8 | Covers valid/invalid coupon, expired coupon, min cart value not met, coupon already used, one-coupon-per-order rule, category/brand-restricted coupons, coupon removal |
| 3 | Test Case Review | 2 | Peer/lead review done in one sitting, no major rework needed |
| 4 | Test Environment Setup | 2 | Staging environment with coupon service already deployed and accessible |
| 5 | Test Data Preparation | 2 | QA has access to backend/admin panel to create test coupons (valid, expired, used, restricted) |
| 6 | Test Execution (1 cycle) | 8 | Manual testing on one platform (e.g., Android app); no automation scripting included |
| 7 | Defect Reporting & Logging | 3 | Assumes 5–8 defects found, logged with repro steps and screenshots |
| 8 | Defect Retesting | 3 | Fixes delivered in a single build; no re-opened defects |
| 9 | Regression Testing | 4 | Limited to cart & checkout flow impacted by coupon application, not full app regression |
| 10 | Test Closure & Summary Report | 2 | Simple summary report, no formal sign-off meeting |

Total Estimated Effort: 36 hours (~4.5 working days for one QA engineer)

General Assumptions

- Single QA engineer working independently, manual testing only

- One primary platform tested in depth (e.g., Android); no separate multi-platform cycles

- One test execution cycle + one round of retesting/regression assumed

- No performance, security, or load testing included — functional testing only

- A 10% contingency buffer (~4 hours) is recommended for unplanned issues, bringing a safer estimate to ~40 hours.

4. Read about Test Point Analysis (TPA) as introduced in class. In your own words, explain how TPA could help estimate testing effort for a new 'Movie Booking' feature in BookMyShow. List two advantages and one limitation of using TPA for this purpose.<br><br><em><strong>Hint:</strong> You do not need to do full TPA calculations, just explain the concept and its application.</em>

Ans:

Test Point Analysis (TPA) is a more formal, size-based estimation technique (developed as part of the TMap methodology) that ties test effort directly to two things: how big/complex the functionality is, and how important quality is for that functionality. Instead of estimating hours from gut feel or a simple activity checklist (like the WBS-style sheets we did earlier), TPA calculates a "Test Point" score for each function, then converts that score into hours using a productivity factor.

How it would apply to BookMyShow Movie Booking feature:

You'd start by breaking the feature into its individual functions search

movies/showtimes, select seats, apply offers, make payment, generate/confirm ticket, cancel/reschedule booking, etc.

For each function, TPA looks at two dimensions:

- Function size/complexity:  how many data elements, screens, or logical operations are involved (similar to Function Point Analysis). Seat selection with real-time locking and payment integration would score high; a static "movie details" screen would score low.

- Quality characteristics: how critical each function is against factors like suitability, security, usability, performance, and reliability. Payment naturally needs heavy security and correctness testing; seat selection needs strong reliability/concurrency testing (to prevent double-booking); browsing/search mainly needs usability testing.

These two dimensions combine into a weighted "Test Point" count per function, which is then converted into estimated hours using an organization's historical productivity rate (test points per hour), adjusted for factors like tester experience and tooling maturity.

The result is that functions like seat selection and payment which are complex and high-risk automatically get allocated more test effort than simpler functions like browsing movie listings, rather than effort being spread evenly or guessed.

Two Advantages

- Objective and repeatable: Because the estimate is derived from measurable function size and defined quality criteria rather than an individual tester's experience or intuition, different estimators are more likely to arrive at similar numbers, and the estimate can be justified/defended with data.

- Risk-based effort allocation: TPA naturally directs more testing effort toward complex, high-risk functions (payment, seat locking) and less toward simple ones (static content), which mirrors how testing effort should be prioritized in a real booking system.

One Limitation

- Requires stable, detailed specifications and historical data upfront: TPA needs a fairly complete functional breakdown (to size each function) and a calibrated productivity factor (test points → hours) from past projects. For a genuinely new feature like Movie Booking especially if requirements are still evolving or the team has no prior TPA baseline this upfront analysis can be time-consuming and the productivity factor may just be a rough guess, reducing the accuracy TPA is supposed to provide.