1. Prepare a one-page Test Summary Report for a recent feature update in a food delivery app like Zomato, including sections for test objectives, test coverage, major defects found, and overall test status.

Ans:

Test Summary Report

Project: Food Express App

Feature: Live Order Tracking Enhancement (Real-Time Rider GPS + ETA Recalculation) Release Version: v4.7.0

Test Cycle: Sprint 42 Regression & Feature Testing

Report Date: September 12, 2026

Prepared By: QA Team

1. Test Objectives

- Validate the accuracy and refresh rate of the new live rider-location tracking on the order status screen.

- Verify dynamic ETA recalculation when rider deviates from route, faces traffic delays, or reassignment occurs.

- Ensure backward compatibility with existing order-tracking flows (pickup, in-transit, delivered states).

- Confirm map rendering, notification triggers, and battery/network usage remain within acceptable thresholds.

- Validate cross-platform consistency (Android, iOS, and mobile web).

2. Test Coverage

| Area | Test Cases Planned | Executed | Pass | Fail | Blocked |
| --- | --- | --- | --- | --- | --- |
| Live GPS Tracking | 42 | 42 | 37 | 4 | 1 |
| ETA Recalculation Logic | 30 | 30 | 26 | 3 | 1 |
| Push Notifications | 18 | 18 | 17 | 1 | 0 |
| Order Status Sync | 25 | 25 | 24 | 1 | 0 |
| UI/UX (Map & Status Screen) | 20 | 20 | 18 | 2 | 0 |
| Cross-Platform (iOS/Android/Web) | 15 | 15 | 13 | 2 | 0 |
| Total | 150 | 150 | 135 (90%) | 13 (8.7%) | 2 (1.3%) |

Coverage included functional, regression, integration (rider app ↔ customer app), API/backend sync, and exploratory testing. Performance and load testing were conducted separately and are reported under a dedicated NFR report.

3. Major Defects Found

| ID | Severity | Description | Status |
| --- | --- | --- | --- |
| BUG-1042 | Critical | ETA freezes at "2 min" when rider is reassigned mid-delivery | Fixed & verified |
| BUG-1047 | High | Rider marker lags by 15–20 sec on Android low-end devices | Open (deferred to hotfix) |
| BUG-1051 | High | Duplicate "Order Delivered" push notification sent | Fixed & verified |
| BUG-1055 | Medium | Map fails to re-canter after app returns from background | Open |
| BUG-1060 | Low | Minor UI overlap of ETA badge on smaller screen widths | Open (cosmetic) |

4. Overall Test Status

Status: Conditionally Passed — Ready for Release with Known Issues

The feature meets core functional objectives with a 90% pass rate. One critical defect was identified and resolved; two high-severity defects remain open but have low user impact and workarounds identified, making them suitable for a post-release hotfix rather than blocking the current release. No blocking defects remain in the primary tracking or ETA flows.

Recommendation: Proceed with release; monitor BUG-1047 and BUG-1055 via production analytics and schedule fixes for the next patch cycle.

2. Create a sample Daily QA Report for a 5-day sprint in a movie ticket booking app (BookMyShow style), listing the number of test cases executed, passed, failed, and blocked for each day.

Ans:

Daily QA Report – 5-Day Sprint

Project: Movie Ticket Booking App (BookMyShow Style)
Sprint Duration: 5 Days
Feature: Movie Search, Seat Selection & Booking
Testing Environment: Staging

| Day | Test Cases Executed | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- |
| Day 1 | 20 | 17 | 2 | 1 |
| Day 2 | 25 | 22 | 2 | 1 |
| Day 3 | 30 | 27 | 2 | 1 |
| Day 4 | 35 | 33 | 2 | 0 |
| Day 5 | 40 | 38 | 2 | 0 |
| Total | 150 | 137 | 10 | 3 |

Daily Highlights

- Day 1: Completed smoke testing and movie search testing. One test was blocked due to an unstable test environment.

- Day 2: Tested movie details, theatre selection, and show timings. Two functional defects were identified.

- Day 3: Completed seat-selection and seat-locking tests. Payment test execution was partially blocked.

- Day 4: Tested booking confirmation and payment integration. Most previously reported defects were retested successfully.

- Day 5: Completed regression testing and end-to-end booking scenarios. Remaining failures were documented for the next sprint.

Overall QA Status

Status: PASS WITH MINOR ISSUES

- 91.3% of executed test cases passed.

- 10 failed test cases require defect resolution or further investigation.

- 3 blocked cases were dependent on environment/payment-service availability.

- Critical booking flow was successfully validated through end-to-end testing.

3. List and define five common QA metrics (such as Defect Density, Test Case Execution Rate, Defect Leakage, Test Coverage, and Defect Reopen Rate) and explain how each would be useful for a team testing a digital payments app like Paytm.

Ans:

Five Common QA Metrics for a Digital Payments App Like Paytm

| QA Metric | Definition | Usefulness for a Payments App |
| --- | --- | --- |
| 1. Defect Density | Measures the number of defects found relative to the size of the software, such as defects per 1,000 lines of code or per feature/module. Formula: Defects ÷ Software Size | Helps identify high-risk areas such as UPI payments, wallet transactions, and payment processing that may need additional testing. |
| 2. Test Case Execution Rate | Measures the percentage of planned test cases that have been executed. Formula: (Executed Test Cases ÷ Planned Test Cases) × 100 | Helps the QA team track sprint progress and ensure important payment scenarios—such as successful payments, failures, refunds, and transaction timeouts—are tested before release. |
| 3. Defect Leakage | Measures defects that escape QA testing and are discovered in production or by customers. Formula: (Production Defects ÷ Total Defects) × 100 | Particularly important for payment apps because escaped defects can cause failed transactions, incorrect debits, duplicate payments, or refund problems, directly affecting users and business reputation. |
| 4. Test Coverage | Measures how much of the application's requirements, features, or code are covered by testing. Example: (Requirements Tested ÷ Total Requirements) × 100 | Ensures critical flows such as login, UPI PIN authentication, money transfer, QR payments, refunds, and transaction history are adequately tested across different conditions. |
| 5. Defect Reopen Rate | Measures the percentage of defects that were marked as fixed but had to be reopened because the fix was unsuccessful. Formula: (Reopened Defects ÷ Closed Defects) × 100 | Helps assess the quality of bug fixes. A high rate may indicate inadequate root-cause analysis or insufficient developer testing, which is risky in financial transaction workflows. |

Example

Suppose during a Paytm-like app's sprint:

- 200 test cases were planned and 180 executed → 90% Test Case Execution Rate

- 100 defects were found, with 5 discovered after production release → 5% Defect Leakage

- 50 defects were closed and 3 later reopened → 6% Defect Reopen Rate

4. Given this scenario: In a weekly sprint for a music streaming app (Spotify-style), 120 test cases were planned, 110 executed, 95 passed, 15 failed, and 5 defects were reopened. Calculate the Test Case Execution Rate and Defect Reopen Rate, and interpret what these numbers might indicate.<br><br><em><strong>Hint:</strong> Test Case Execution Rate = (Executed / Planned) x 100; Defect Reopen Rate = (Reopened / Total Defects Found) x 100.</em>

Ans:

1. Test Case Execution Rate

Formula:

Execution Rate=ExecutedPlanned×100
=110120×100=91.67%

Interpretation: About 91.67% of the planned testing was completed. This indicates good testing progress, but 10 test cases remained unexecuted and should be reviewed before release.

2. Defect Reopen Rate

The scenario gives 5 reopened defects, but it does not provide the total number of defects found. Therefore, the exact Defect Reopen Rate cannot be calculated.

Formula:

Defect Reopen Rate=5Total Defects Found×100

For example, if 20 total defects were found:

520×100=25%

Interpretation: A high reopen rate would suggest that some bug fixes were ineffective or insufficiently verified, indicating a need for better root-cause analysis and retesting.

Summary

| Metric | Result |
| --- | --- |
| Test Case Execution Rate | 91.67% |
| Defect Reopen Rate | Cannot be determined without total defects found |
| Test Cases Not Executed | 10 |
| Test Cases Passed | 95 / 110 (86.36%) |
| Test Cases Failed | 15 / 110 (13.64%) |

Overall, the sprint shows strong test execution progress, but the 15 failures and 5 reopened defects indicate areas that need attention before the Spotify-style app is considered fully ready for release.