1. Create a sample Sprint Board in JIRA using the Scrum template and add at least 5 tasks for a 'Food Delivery App' sprint (e.g., menu display, order placement, payment integration, delivery tracking, user reviews).

Ans:

Here is a sample JIRA Scrum Sprint Board for a Food Delivery App. You can recreate this in JIRA using the Scrum template.

Sprint: Food Delivery App – Sprint 1

Sprint Goal: Enable customers to browse menus, place orders, make payments, track deliveries, and submit reviews.

| To Do | In Progress | Testing | Done |
| --- | --- | --- | --- |
| FD-101 – Menu Display Display restaurant menus with food items, prices, and images. Priority: High | FD-102 – Order Placement Allow users to add items to cart and place an order. Priority: Highest | FD-104 – Delivery Tracking Test real-time order/delivery status updates. Priority: High | FD-105 – User Reviews Allow customers to rate restaurants and submit reviews. Priority: Medium |
| FD-103 – Payment Integration Integrate UPI/card/wallet payment options. Priority: Highest |  |  |  |

Sample JIRA Task Details

| Issue Key | Task | Type | Acceptance Criteria |
| --- | --- | --- | --- |
| FD-101 | Menu Display | Story | Menu shows item name, image, price, and availability correctly. |
| FD-102 | Order Placement | Story | User can select items, add them to cart, provide address, and place an order. |
| FD-103 | Payment Integration | Story | Successful and failed payments are handled correctly and order status is updated. |
| FD-104 | Delivery Tracking | Story | User can see order status such as Preparing → Picked Up → Out for Delivery → Delivered. |
| FD-105 | User Reviews | Story | User can submit a rating/review after a completed order. |

JIRA Workflow

Backlog → To Do → In Progress → Testing → Done

For the Scrum board, the Product Owner can prioritize these stories in the backlog, developers can move tasks to In Progress, testers can move completed development work to Testing, and successfully verified tasks move to Done.

2. Write a script for a Daily Standup meeting for a team building a new feature in a music streaming app like Spotify, covering what you did yesterday, what you plan to do today, and any blockers.

Ans:

Here’s a simple Daily Standup meeting script for a team developing a new “Collaborative Playlist” feature in a Spotify-like music streaming app.

Daily Standup – Collaborative Playlist Feature

Scrum Master: Good morning, everyone. Let’s start our daily standup. Please share three things: what you did yesterday, what you’ll do today, and any blockers. Let’s start with the developer.

Developer:
Yesterday, I worked on the backend API for creating and updating collaborative playlists. I also completed the database changes needed to store playlist collaborators.

Today, I’ll integrate the API with the mobile app and test adding and removing collaborators.

My only blocker is that I’m waiting for the authentication API to be finalized.

UI Developer:
Yesterday, I designed and implemented the collaborative playlist screen. I added the option to invite friends and display the list of collaborators.

Today, I’ll connect the screen to the backend API and handle error messages for invalid invitations.

I don’t have any blockers at the moment.

Tester:
Yesterday, I prepared test cases for creating playlists, inviting collaborators, adding songs, and removing collaborators.

Today, I’ll start functional testing of the playlist feature once the latest build is available.

My blocker is that I need a stable build with the updated APIs before I can complete end-to-end testing.

Product Owner:
Yesterday, I reviewed the acceptance criteria and clarified the expected behavior for playlist invitations.

Today, I’ll review the latest implementation and answer any questions from the development and testing teams.

I have no blockers.

Scrum Master:
Thanks, everyone. The main blockers are the pending authentication API and the stable test build. I’ll coordinate with the API team to resolve these issues. Let’s continue working toward completing the collaborative playlist feature in this sprint. Thank you!

3. Simulate a Sprint Planning meeting by listing 3 user stories for a Flipkart-style shopping cart feature and breaking each story into smaller tasks with clear acceptance criteria.<br><br><em><strong>Hint:</strong> Think about tasks like 'Add to Cart', 'Update Quantity', and 'Remove Item'.</em>

Ans:

Below is a sample Sprint Planning meeting for a Flipkart-style Shopping Cart feature. The sprint goal is to let users add products, change quantities, and remove products smoothly.

Sprint Goal

Build a functional shopping cart that allows users to add, update, and remove products.

| User Story | Smaller Tasks | Acceptance Criteria |
| --- | --- | --- |
| US-101: Add Product to Cart As a customer, I want to add a product to my cart so that I can purchase it later. | 1. Add “Add to Cart” button. 2. Create cart API/functionality. 3. Store product ID, name, price, and quantity. 4. Display cart count. 5. Test adding single/multiple products. | • Clicking Add to Cart adds the selected product. • Cart count increases correctly. • Product details and price are displayed correctly. • Adding the same product updates its quantity instead of creating an incorrect duplicate. |
| US-102: Update Product Quantity As a customer, I want to increase or decrease the quantity of an item so that I can order the required amount. | 1. Add + / − quantity controls. 2. Update cart quantity through API/functionality. 3. Recalculate item subtotal. 4. Recalculate total cart value. 5. Test minimum/maximum quantity limits. | • + increases quantity by 1. • − decreases quantity by 1. • Quantity cannot go below 1. • Item subtotal and cart total update correctly. • Stock/quantity limits are respected. |
| US-103: Remove Product from Cart As a customer, I want to remove an item from my cart so that I don't have to purchase it. | 1. Add Remove button. 2. Implement remove-item API/functionality. 3. Update cart count after removal. 4. Recalculate cart total. 5. Test removing one and multiple items. | • Clicking Remove deletes the selected item. • Cart count decreases correctly. • Cart total is recalculated. • Removing the last item displays an empty cart |

Mock Sprint Planning Discussion

Product Owner:
“Our goal for this sprint is to complete the basic shopping cart functionality. The highest priorities are adding products, updating quantities, and removing products.”

Developer:
“We’ll break the stories into UI, backend, calculation, and integration tasks. We’ll also handle quantity and stock validations.”

Tester:
“I’ll prepare test cases for positive and negative scenarios, including adding duplicate products, invalid quantities, stock limits, and removing the last item.”

Scrum Master:
“Great. These three stories will be added to the sprint backlog. The team will track them through To Do → In Progress → Testing → Done.”

Sprint Backlog

- US-101 – Add Product to Cart — High Priority

- US-102 – Update Product Quantity — High Priority

- US-103 – Remove Product from Cart — High Priority

4. After completing a mock sprint for a movie ticket booking app (like BookMyShow), write a brief Sprint Review summary describing what features were delivered, what went well, and what feedback you received from stakeholders.

Ans:

Here is a brief Sprint Review summary for a mock movie ticket booking app like BookMyShow:

Sprint Review Summary

Sprint Goal: Develop the core movie ticket booking functionality.

Features Delivered

- Movie Search: Users can search for movies by title and view available movies.

- Movie Details: Users can view movie information such as genre, language, duration, and rating.

- Theatre & Showtime Selection: Users can select a nearby theatre and available showtime.

- Seat Selection: Users can view the seating layout and select available seats.

- Booking & Payment: Users can confirm selected seats and complete the booking through a mock payment process.

- Booking Confirmation: Users receive a booking confirmation containing the movie, theatre, showtime, seats, and booking ID.

What Went Well

- The team completed all high-priority user stories planned for the sprint.

- Developers and testers worked closely together to identify and fix defects quickly.

- Seat selection and booking workflows were successfully tested end-to-end.

- The team maintained good communication and completed the sprint within the planned timeline.

Stakeholder Feedback

- Stakeholders appreciated the simple and easy-to-use booking flow.

- They requested better seat availability indicators so users can clearly distinguish available, selected, and booked seats.

- They suggested adding movie filters such as language, genre, and rating.

- Stakeholders also recommended supporting multiple payment options such as UPI, cards, and wallets in a future sprint.

Conclusion

The sprint successfully delivered the core movie ticket booking experience. The stakeholder feedback will be considered for prioritization in the next sprint, particularly improved seat visualization, movie filters, and expanded payment options.

5. Conduct a Sprint Retrospective for a Zomato-style restaurant search sprint by listing 2 things that went well, 2 things that could be improved, and 1 action item for the next sprint.

Ans:

ere is a concise Sprint Retrospective for a Zomato-style restaurant search sprint:

Sprint Retrospective – Restaurant Search

Sprint Retrospective – Restaurant Search

✅ What Went Well

- Search functionality was completed successfully — Users can search restaurants by name and cuisine.

- Good teamwork and testing — Developers and testers collaborated well and resolved search-related bugs quickly.

⚠️ What Could Be Improved

- Search performance — Results were sometimes slow when searching with broad keywords.

- Filter usability — Filters such as cuisine, rating, price, and distance could be made easier to use.

🎯 Action Item for Next Sprint

Improve search performance and redesign the filter experience, including optimizing search queries and making commonly used filters easier to access.